AquaIntel — Technical Feasibility Report

DECODE SIH 2026 | Nova Syndicate | Prepared: August 2026

PS3: Disaster Response Intelligence Platform

# 1. Executive Summary

AquaIntel is technically feasible for an MVP within the SIH 2026 hackathon timeframe. The core prediction engine (XGBoost + SHAP), GIS stack (PostGIS + Leaflet), and alert system (Firebase push) can all be built using freely available tools and open data. However, three significant risks require immediate mitigation planning:

- IMD API access requires IP whitelisting and registrations are temporarily paused — fallback sources needed.

- MeshLink (Bluetooth mesh) is a concept-only feature; it cannot be realistically demonstrated as a working system in hackathon scope.

- Real-time CWC river data has no public REST API — web scraping is the only viable path, which is fragile.

Overall Build Difficulty: Medium-High. The core platform is buildable; MeshLink and the digital twin are stretch features.

# 2. Recommended Data Sources

## 2.1 Weather / Rainfall Data

IMD Forecast API (api.imd.gov.in): ⚠️ Restricted

IMD provides a comprehensive API covering city forecasts, district rainfall, nowcasts, warnings, river basin QPF, and more. However, new registrations are currently on hold due to a new pricing policy rollout, and access requires IP whitelisting — which is incompatible with serverless deployments (Vercel/Railway). Attribution to IMD is mandatory.

- Action: Contact IMD API team directly at akhil.srivastava@imd.gov.in — SIH teams may get expedited access.

- Fallback #1: Open-Meteo (open-meteo.com) — free, no auth, hourly forecasts, 16-day ahead, covers India.

- Fallback #2: NASA GPM IMERG via NASA GES DISC — free, requires Earthdata login, 30-min / 0.1° resolution.

- Fallback #3: IMD gridded daily rainfall (0.25° resolution, 1901–present) available via india-geodata project on GitHub.

NASA GPM IMERG: ✅ Available

Freely available with no per-request charge. Registration at NASA Earthdata is required. The Early Run product is available at 4-hour latency; the Final Run is research-grade but has 2-day latency. Note: V07 Final Run data ends September 2025; V08 transition is underway with Fall 2026 expected release. Use Early/Late runs for real-time.

## 2.2 River / Gauge Data

CWC India-WRIS (indiawris.gov.in): ⚠️ Restricted

India-WRIS provides daily historical water surface elevation and discharge data free of charge for unclassified rivers, but classified rivers (Ganga, Brahmaputra, Indus) have restrictions. Historical data goes up to 2020 with significant gaps. There is no public REST API — data access is through a WebGIS portal only.

- Action: Use web scraping of the CWC Flood Portal (as documented by the GUARDIAN research framework from Nature Scientific Data). This gives near-real-time water surface elevation for ~210 stations.

- Risk: Web scraping is fragile and could break if the portal's HTML structure changes.

- Fallback: GloFAS (Global Flood Awareness System by Copernicus) provides river discharge forecasts at 5km resolution, globally, free via Copernicus Climate Data Store.

## 2.3 Terrain / DEM Data

SRTM / ALOS AW3D30 / Copernicus DEM: ✅ Available

Multiple free 30m-resolution DEMs are available for India. Recommended choices:

- FABDEM (Forest and Buildings removed DEM) — best accuracy in flood-prone environments, free download.

- Copernicus DEM GLO-30 — 30m, higher accuracy than SRTM, freely available via AWS Open Data.

- ALOS AW3D30 — 30m, available via JAXA, good coverage, free for non-commercial research.

- SRTM 30m — the classic baseline, accessible via USGS EarthExplorer or OpenTopography API.

SIH Recommendation: Use Copernicus DEM GLO-30 — it's accessible directly from AWS S3 with no account needed.

## 2.4 Historical Flood Data

India Flood Inventory (IFI): ✅ Available

IFI digitises 1,006 flood events (1985–2016) from IMD Disastrous Weather Events records. Available in GeoJSON/Shapefile format. A separate 120-year dataset (1901–2020) exists covering district-wise flood area and risk fractions. Both are free and openly licensed.

- Available via india-geodata GitHub project and IIT-Delhi Hydrosense Lab.

- Supplement with NOAA/NCEI international flood event records for additional training data.

## 2.5 Population Data

WorldPop / Facebook HRSL: ✅ Available

WorldPop provides India population grids at 100m resolution (2000–2020), freely available. Facebook's High Resolution Settlement Layer (HRSL) gives building-level population estimates at 30m resolution for India. Census 2011 data is available via data.gov.in. These can be loaded into PostGIS for spatial joins.

# 3. Recommended AI Approach

## 3.1 Flood Risk Scoring Model

XGBoost + SHAP is the right choice for this project. Published research shows XGBoost achieves 93–97% accuracy on flood classification tasks, outperforming SVM and Random Forest. A PSO-optimized XGBoost reached 97% accuracy on flood risk datasets. SHAP provides per-zone explainability (which factors drove the score), which is a core differentiator in the proposed solution.

### Feature Engineering Pipeline

- Rainfall features: cumulative 1/3/7-day rainfall, IMD nowcast values, IMERG satellite estimates

- River features: current water surface elevation vs. danger/warning thresholds (from CWC scraper)

- Terrain features: slope, elevation, proximity to river, flow accumulation (from DEM + PostGIS)

- Historical features: flood frequency per zone (from IFI), historical peak gauge levels

- Population features: population density, vulnerable group density (from WorldPop)

### Training Strategy

- Use IFI historical flood events as positive labels; derive negative samples from non-flood periods.

- Handle class imbalance with SMOTE (Synthetic Minority Over-sampling Technique).

- Train offline, serialize with joblib, serve inline in FastAPI (no separate ML server needed).

- Retrain periodically with new monsoon season data.

Expected performance: AUC 0.90–0.96 on held-out validation data (based on comparable published India flood risk models).

## 3.2 Explainable AI (SHAP)

SHAP TreeExplainer works natively with XGBoost and adds <10ms overhead per prediction. It generates per-zone feature importance values that can be directly displayed on the dashboard ('This zone is high-risk because: river at 94% of danger level, 3-day rainfall above 90th percentile, low elevation'). No additional infrastructure needed.

## 3.3 Evacuation & Resource Optimization

Use NetworkX for graph-based shortest-path routing over road network (OpenStreetMap data via osmnx library). Model shelters and rescue teams as nodes with capacity constraints. Greedy assignment of zones to nearest available shelter respecting capacity — this is a lightweight constrained assignment problem, not a full LP solver.

## 3.4 Digital Twin Simulation

Scope carefully. A full digital twin is complex. For SIH MVP, implement as a scenario slider: allow authorities to adjust 'rainfall intensity' and 'river level' parameters and see how the risk score changes per zone. This is a UI feature on top of the existing model, not a separate simulation engine.

# 4. API Limitations & Technical Risks

| API / Data Source | Status | Risk Level | Mitigation |
| --- | --- | --- | --- |
| IMD Forecast API | Registrations paused, IP whitelist required | 🔴 High | Use Open-Meteo or NASA IMERG as fallback. Email IMD contact for expedited SIH access. |
| CWC River Data | No public API, portal-only | 🟡 Medium | Web scrape CWC Flood Portal. Use GloFAS as fallback. Accept data latency of ~1 hour. |
| NASA GPM IMERG | Free, requires Earthdata login | ✅ Low | Register at urs.earthdata.nasa.gov. Use Early Run for real-time (4-hr latency). |
| OpenStreetMap / Leaflet | Fully free, no auth | ✅ Low | Use osmnx to download road network. Tile hosting via OpenStreetMap CDN. |
| Twilio SMS India | Available, DLT registration required | 🟡 Medium | SMS costs $0.0832/msg in India. DLT entity + template registration mandatory per TRAI. Use Firebase FCM for push (free) as primary alert channel; Twilio for SMS backup. |
| Firebase FCM Push | Free, unlimited | ✅ Low | Completely free on both Spark and Blaze plans. No per-message charge. Primary alert mechanism. |
| Supabase (PostgreSQL + PostGIS) | Free tier available | ⚠️ Conditional | Free: 500 MB DB, 5 GB bandwidth, pauses after 1 week inactivity. For demo use, upgrade to Pro ($25/mo) to prevent auto-pause. PostGIS is supported but check extension availability on free tier. |
| Bluetooth MeshLink | Not an API — hardware dependent | 🔴 Very High | Bluetooth range is ~100m in open terrain, less in buildings. Cannot be practically demonstrated without physical hardware and device density. Recommend presenting as a concept/slide only in SIH. |

# 5. Approximate Costs

## 5.1 MVP / Hackathon Phase (Free Tier)

| Component | Service | Monthly Cost |
| --- | --- | --- |
| Frontend hosting | Vercel Hobby | Free |
| Backend API | Render.com / Railway free tier | Free (with sleep after inactivity) |
| Database + PostGIS | Supabase Free | Free (500 MB DB, pauses after 1 wk) |
| Weather data | Open-Meteo / NASA IMERG | Free |
| Push notifications | Firebase FCM | Free (unlimited) |
| SMS alerts | Twilio India | $0.083/SMS (demo: ~$0–$5) |
| Maps / Tiles | OpenStreetMap | Free |
| Terrain DEM | Copernicus / SRTM | Free (one-time download) |
| TOTAL (Hackathon MVP) |  | ~$0–$10/month |

## 5.2 Post-Hackathon Production (Estimate)

| Component | Service | Monthly Cost |
| --- | --- | --- |
| Database | Supabase Pro | $25/month |
| Backend (always-on) | Railway Pro / Render Paid | $5–20/month |
| SMS alerts (bulk, flood season) | Twilio India | $80–$500+/month at scale |
| TOTAL (production, lean) |  | ~$110–$600/month |

Note: SMS at scale is the largest cost driver. Indian operators (DLT-registered) cost ₹0.15–0.40/SMS which is significantly cheaper than Twilio for production. Consider Gupshup or MSG91 for India-specific SMS at production scale.

# 6. Legal & Data Access Concerns

## 6.1 Data Licensing

- IMD data: Government of India Open Data license — requires attribution. Permitted for non-commercial research and public good projects like SIH.

- CWC/India-WRIS: Web scraping is a grey area. The portal is public-facing, but aggressive scraping may violate their ToS. Limit scrape frequency to once per hour.

- NASA GPM IMERG: Freely available for all uses including commercial. Cite as per NASA guidelines.

- Copernicus DEM: Free for any use under the Copernicus Data and Information Policy.

- OpenStreetMap: ODbL license — attribution required, derivative works must share-alike.

- WorldPop / HRSL: Creative Commons Attribution 4.0 — free with attribution.

## 6.2 Alert System Compliance

- Twilio SMS in India requires DLT (Distributed Ledger Technology) registration under TRAI regulations. Entity registration and template pre-approval are mandatory before sending transactional or promotional SMS.

- Timeline: DLT registration can take 1–2 weeks. For the SIH demo, use Firebase FCM push instead.

- Firebase FCM: No regulatory concerns for push notifications in India.

## 6.3 Privacy

The platform processes zone-level data, not individual user data, which significantly reduces PDPB (India's Personal Data Protection Bill) compliance burden. If citizen location tracking is added via MeshLink, explicit consent mechanisms must be implemented.

# 7. Key Technical Risks

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| IMD API access blocked for hackathon team | High | High | Switch to Open-Meteo immediately. Contact IMD as parallel track. |
| CWC scraper breaks mid-demo | High | Medium | Cache last-known values. Use GloFAS as hot-standby. Mock data fallback for demo. |
| MeshLink cannot be demonstrated live | Medium | Very High | Downscope to concept. Show architecture slide + simulated alert flow in the demo. |
| Supabase free tier pauses during judging | High | Medium | Upgrade to Supabase Pro ($25) for the SIH demo period. Keep DB active. |
| ML model insufficient training data | High | Medium | Use India Flood Inventory + GUARDIAN framework data. Augment with synthetic data using SMOTE. |
| PostGIS spatial joins too slow for real-time | Medium | Low | Precompute zone risk scores every 30 min via cron job. Use PostGIS spatial indexes. |
| Vercel/Railway cold starts causing API latency | Low | High | Pin a paid Railway instance or use Render's always-on dyno during demo. |
| DLT registration blocks SMS for demo | Medium | High | Use Firebase FCM as primary alert. Twilio is secondary. Start DLT registration now. |

# 8. Estimated Build Difficulty

| Feature | Difficulty | Realistic for SIH MVP? | Notes |
| --- | --- | --- | --- |
| Data ingestion pipeline (ETL) | Medium | ✅ Yes | FastAPI + scheduled jobs. 2–3 days. |
| PostGIS zone-level spatial analysis | Medium | ✅ Yes | Pre-existing PostGIS skills needed. 2 days. |
| XGBoost + SHAP risk model | Medium | ✅ Yes | Well-documented. Training + serving: 2–3 days. |
| React + Leaflet risk dashboard | Medium | ✅ Yes | Leaflet choropleth + zone popups. 2–3 days. |
| Evacuation & resource assignment | Medium-High | ⚠️ Partial | NetworkX routing is feasible. Full optimization is a stretch. 3 days. |
| Firebase FCM alerts | Low | ✅ Yes | Well-documented SDK. 1 day. |
| SHAP explainability UI | Low | ✅ Yes | Render SHAP values as simple bar chart. 1 day. |
| Digital twin scenario simulator | Medium | ⚠️ Simplified | Implement as slider-based re-prediction, not full simulation. 2 days. |
| MeshLink (Bluetooth mesh) | Very High | 🔴 No (live demo) | Hardware + app + mesh stack. Weeks of work. Present as concept only. |
| Full CI/CD + branch workflow | Low | ✅ Yes | GitHub Actions + Vercel auto-deploy. 0.5 days. |

# 9. Git / PR Workflow Recommendation

Since you mentioned wanting a PR-based approach so teammates can review and swap out your contributions — here's the recommended setup:

## 9.1 Branch Structure

- main — stable, demo-ready code only. Judges see this.

- dev — integration branch. All feature branches merge here first.

- feature/<name> — individual feature branches. Example: feature/wali/flood-risk-model

- hotfix/<issue> — for urgent bug fixes during the hackathon.

## 9.2 PR Workflow

For each feature you build:

  - Create your branch: git checkout -b feature/wali/flood-risk-model

  - Commit your work with meaningful messages: git commit -m 'feat: add XGBoost risk scorer with SHAP output'

  - Push and open a PR against dev (not main).

  - Add a short PR description: what it does, how to test it, what to swap if they want a different approach.

  - Tag teammates for review. They can swap your implementation by merging a different branch without breaking the rest.

## 9.3 Recommended Repo Structure

aquaintel/
  backend/        ← FastAPI app
    models/       ← ML models + SHAP
    routers/      ← API routes
    services/     ← data ingestion, scraping
  frontend/       ← React + Leaflet
  data/           ← DEM tiles, sample data
  notebooks/      ← model training experiments
  .github/
    workflows/    ← CI/CD (lint, test, deploy)

Key tip: Keep the ML model training in /notebooks as Jupyter notebooks separate from the inference code in /backend/models. This means teammates can swap the model file (model.joblib) without touching the API serving code.

# 10. Final Verdict

✅ Core platform (risk scoring + dashboard + alerts + GIS): Fully feasible. Build it.

⚠️ Evacuation routing + digital twin (simplified): Feasible with scope reduction.

🔴 MeshLink (Bluetooth mesh): Do not build for SIH. Present as concept only.

Immediate actions:

- Email IMD API contact (akhil.srivastava@imd.gov.in) for SIH access within this week.

- Set up Open-Meteo as your weather fallback today — no auth, no friction.

- Register on NASA Earthdata (urs.earthdata.nasa.gov) for IMERG access.

- Upgrade Supabase to Pro ($25) before the demo day to prevent auto-pause.

- Start Twilio DLT registration now — it takes 1–2 weeks.

- Set up GitHub branch structure and PR template today.

- Cap MeshLink to a 2-slide architecture concept in the presentation.